Weekly Meeting Minutes Template

Subject: Weekly Meeting Minutes – Development of a Modular and Compliant Digital Fund Management Platform
Date: 08/12/2025 - 12/12/2025
Attendees: Yuri Xu, Tupac Wang, Tri Le Xuan, Zien Tham, Eugene Nguyen, Curtis Gao, Lily Li 
Prepared by: Yuri Xu

# 1. Project Progress Overview

The team focused on frontend static page completion, management backend module expansion, and system deployment preparation.

On the frontend side, KYC and KYB static pages were completed, including image upload, Review page API adjustments, interface adjustment, and resolved data submission bugs. Multiple new admin backend modules were also added at the static page level, including Dashboard, Public Resource Pool, Performance Dashboard, and Bulk Reassignment.

In parallel, work progressed on frontend data binding and infrastructure preparation. A frontend logging solution was implemented, a new management backend base framework was established, and initial Linux, Docker, and Nginx environments were installed and partially configured.

Backend efforts concentrated on improving system compatibility with Linux Docker environments. This included system bug fixes, Docker image packaging, and local deployment testing. These activities laid the groundwork for upcoming Linux-based system deployment and further development of customer management features.

Overall, the project is transitioning from static page and foundational setup toward environment stabilization, system deployment, and expanded admin backend functionality in the coming week.

# 2. Weekly Progress by Category (Use only the categories with progress)

## 2.1 Pre-Research

- Research conducted

- Findings

- Outstanding gaps

- References

## 2.2 Hypothesis Definition

- Refinement/validation

- New insights

## 2.3 Core Development

### a. System Architecture & Unified Data Model

- Data model progress

  - Backend system code refactored to support deployment in a Linux-based Docker environment.

  - System services packaged into Docker images and validated through local container deployment.

  - Nginx installed and partially configured to support reverse proxying and service routing for frontend and backend components.

  - Initial Nginx + Docker integration completed to prepare for containerized service exposure.

  - Core services verified to start and operate correctly within the Linux Docker environment.

- Permission logic updates

### b. KYC/AML & Payment Orchestration

- API integration updates

  - Adjusted KYC and KYB-related APIs to support updated frontend review flows.

  - Improved backend handling of review-related data submissions.

- Regional compliance logic

### c. Yield Computation Engine

- Algorithm improvements

- Scenario test progress

### d. CP + CRM Module Development

- Features completed

  - Established new management backend base framework.

  - Initial static structure created for multiple new admin backend modules for Dashboard, Public Resource Pool, Performance Dashboard, Bulk Reassignment.

  - Completed system-level bug fixes identified during Linux and Docker deployment preparation.

- Bug fixes

  - Resolved backend issues related to Docker environment compatibility.

  - Fixed KYB data submission issues caused by frontend-backend integration mismatches.

### e. AI Feature Planning

- Data preparation

- Infrastructure alignment

### f. UI/UX Development

- Screens completed

  - On KYC: completed image upload functionality, adjusted Review page related API.

  - On KYB: modified page layouts, updated content, adjusted Review page related API, fixed data submission bugs.

  - On admin view: Added backend static modules for Dashboard, Public Resource Pool, Performance Dashboard, Bulk Reassignment.

- Integration done

  - Frontend review flows adjusted to align with updated KYC/KYB APIs.

  - Data submission logic corrected to ensure consistency between UI and backend expectations.

## 2.4 Experiments & Evaluation

### a. Unified Data Model Experiments

### b. KYC/AML Integration Experiments

### c. Yield Engine Experiments

### d. Fund Flow Orchestration Experiments

### e. Security & Performance Testing

For each:

- Experiment performed

- Test environment

- Key results

- Issues + next steps

## 2.5 Risk Review (5 categories)

- Data model risks

  - Keep monitoring the system complexity due to ongoing expansion of admin backend modules and deployment-related configuration dependencies.

- KYC API risks

  - Keep monitoring the KYC/KYB API adjustments which may introduce regression risks if frontend and backend validation logic becomes misaligned.

- Yield engine risks

- Orchestration risks

  - Keep monitoring the Linux, Docker, and Nginx configuration dependencies which may cause deployment inconsistencies across environments if not standardized.

- AI extensibility risks

# 3. Decisions This Week

- Decision 1

Prioritise Linux-based Docker deployment readiness as a core system requirement, including Nginx configuration for service routing.

- Decision 2

Proceed with phased rollout of admin backend modules, starting with Leads List, Clients List, User Management, and Role & Permission management.

# 4. Action Items

| Item | Owner | Due Date |
| --- | --- | --- |
| Resolve Linux, Docker, and Nginx environment configuration issues (including timezone settings) |  | 19/12/2025 |
| Deploy frontend services to Linux Docker environment behind Nginx reverse proxy |  | 19/12/2025 |
| Continue development of admin backend modules (Leads List, Clients List, User Management, Role Permissions) |  | 19/12/2025 |
| Implement Customer Management features in management backend |  | 19/12/2025 |
| Fix remaining KYB frontend–backend integration issues and validation gaps |  | 19/12/2025 |

# 5. Plan for Next Week

- Develop additional admin backend modules for Leads List, Clients List, User Management, Role & Permission Management

- Deploy frontend project to Linux + Docker production-like environment.

- Continue development of Customer Management features in the admin backend.

- Address Docker environment configuration issues, including timezone handling.

- Conduct further Linux deployment testing and system-level debugging.

# 6. Attachments

- Screenshots

- Logs

- Diagrams

- Jira/Confluence links

- TIMES